🕵️  CrimeMind

AI-Powered Detective Agent

Full Project Guide for a 4-Member Team

| Track | Track A — Application Development |
| --- | --- |

| Description | An AI-powered detective agent that immerses users in interactive crime investigations to deduce culprits through evidence and reasoning. |
| --- | --- |

| Team Size | 4 Members |
| --- | --- |

| Submission | May 3, 2026 |
| --- | --- |

| Tech Stack | Python · Claude/GPT-4o · Streamlit · Vision AI · LaTeX |
| --- | --- |

# 1. Project Overview

CrimeMind is an interactive AI detective game where users take on the role of a detective, investigating crime scenes, gathering clues, questioning suspects, and ultimately deducing who committed the crime. The system is powered by a large language model (LLM) that plays the role of the detective's AI partner — analysing evidence, guiding the user through reasoning, and finally revealing the verdict.

## Core Features

- Interactive mystery case selection from a pre-built scenario engine

- Crime scene image analysis via Vision AI (Claude Vision / GPT-4V)

- Conversational clue-gathering through a detective-persona LLM

- Memory system tracking found clues, suspects, and accusations

- Verdict engine that evaluates the player’s reasoning and reveals the culprit

- Streamlit / Gradio chat UI with crime scene image panel

## System Architecture (from diagram)

The system follows a layered architecture:

- User → Types clues and questions in the chat panel

- Streamlit/Gradio UI → Renders the chat + crime scene image side by side

- Agent Core → Contains three sub-systems:

- LLM Brain (GPT-4o or Claude) — plays the detective persona

- Vision AI — reads and interprets crime scene images

- Memory — tracks clues and suspects across turns

- System Prompt — defines detective persona and game rules

- Scenario Engine → Loads pre-built mystery case data (JSON)

- Verdict Engine → Evaluates accumulated clues, reveals the culprit

- Detective Response → Clue analysis + verdict text sent back to user

# 2. Team Roles & Responsibilities

Each of the 4 team members owns a specific layer of the system. Roles may overlap during integration, but primary ownership ensures accountability.

| Member | Role Title | Primary Responsibilities | Key Deliverables |
| --- | --- | --- | --- |
| M1 | AI / LLM Lead | Design & integrate the LLM agent core. Write system prompt for detective persona. Implement memory module. | Working agent core, system prompt, memory dict |
| M2 | Backend & Data Lead | Build scenario engine (JSON cases). Implement verdict engine logic. Design data schemas for clues/suspects. | 3+ mystery cases, verdict scoring logic, data pipeline |
| M3 | Vision & Multimodal Lead | Integrate Vision AI for crime scene image analysis. Map visual clues to memory system. Test image inputs. | Vision API integration, image-to-clue pipeline |
| M4 | Frontend & Report Lead | Build Streamlit/Gradio UI. Integrate all modules into a runnable app. Write LaTeX final report. | Working web app, LaTeX report, demo video |

# 3. Project Phases & Milestones

The project is divided into 6 phases aligned with the course rubric. Each phase has a clear deadline and assigned owners.

## Phase 1 — Problem Definition & Setup

Deadline: Week 1–2 (by ~April 12, 2026)

| Phase 1: Problem Definition & Setup ¦ Deadline: ~Apr 12 |  |
| --- | --- |
| Team Members - M1 — LLM Lead - M4 — Report Lead | Key Tasks - Finalise project idea and get instructor approval - Set up GitHub repo with branching strategy - Define mystery case schema (JSON structure) - Write first draft of detective system prompt - Set up Python virtual environment & dependencies |

## Phase 2 — Data & Scenario Design

Deadline: Week 3–4 (by ~Apr 19, 2026)

| Phase 2: Data & Scenario Design ¦ Deadline: ~Apr 19 |  |
| --- | --- |
| Team Members - M2 — Backend Lead - M3 — Vision Lead | Key Tasks - Design and write 3–5 mystery case JSON files - Source or generate crime scene images for each case - Define clue categories and suspect profiles - Build the scenario loader (Python module) - Test image uploads with Vision API |

## Phase 3 — Core Implementation

Deadline: Week 5–6 (by ~Apr 26, 2026)

| Phase 3: Core Implementation ¦ Deadline: ~Apr 26 |  |
| --- | --- |
| Team Members - M1 - M2 - M3 - M4 | Key Tasks - M1: Build agent core with LLM + memory module - M2: Implement verdict engine scoring logic - M3: Connect Vision AI to memory/clue pipeline - M4: Build Streamlit UI (chat + image panel) - All: Weekly sync to integrate modules |

## Phase 4 — Integration & Testing

Deadline: Week 7 (by ~Apr 29, 2026)

| Phase 4: Integration & Testing ¦ Deadline: ~Apr 29 |  |
| --- | --- |
| Team Members - M1 - M4 | Key Tasks - End-to-end test of all cases from UI to verdict - Fix edge cases in verdict engine logic - Stress-test memory across multi-turn conversations - User acceptance testing (play the game yourselves) - Record a demo walkthrough video |

## Phase 5 — Documentation & Report

Deadline: Week 7–8 (by ~May 2, 2026)

| Phase 5: Documentation & Report ¦ Deadline: ~May 2 |  |
| --- | --- |
| Team Members - M4 (lead) - All | Key Tasks - Write LaTeX report: methodology, architecture, challenges - Generate architecture diagrams (draw.io or TikZ) - Document API keys setup and deployment instructions - Peer review and proofread the report - Prepare viva presentation slides |

## Phase 6 — Final Submission & Viva

Deadline: May 3, 2026 (hard deadline)

| Phase 6: Final Submission & Viva ¦ Deadline: May 3 |  |
| --- | --- |
| Team Members - All 4 members | Key Tasks - Submit hosted web app link + GitHub repo - Submit LaTeX report (PDF) - Attend viva — all members must be present - Each member explains their module - Answer conceptual questions about AI components |

# 4. Technology Stack

Below is the recommended stack for CrimeMind. All tools are free-tier friendly and well-documented.

| Component | Technology | Purpose |
| --- | --- | --- |
| LLM Brain | Claude (claude-sonnet) or GPT-4o | Powers detective reasoning, dialogue, and deduction |
| Frontend UI | Streamlit or Gradio | Chat panel + crime scene image display |
| Vision AI | Claude Vision / GPT-4V | Analyses uploaded crime scene images for clues |
| Backend | Python (FastAPI or plain scripts) | Orchestrates agent logic, session state |
| Memory | In-session dict / LangChain memory | Tracks clues found, suspects, and accusations |
| Scenario Engine | JSON-based case files | Pre-built mystery cases loaded per session |
| Verdict Engine | Rule-based + LLM scoring | Evaluates player deductions, reveals culprit |
| Report | LaTeX (Overleaf) | Final academic documentation |

## Environment Setup (All Members)

Run these commands once to set up the shared development environment:

# 1. Clone the repo

git clone https://github.com/your-org/crimemind.git

# 2. Create virtual environment

python -m venv venv && source venv/bin/activate

# 3. Install dependencies

pip install streamlit anthropic openai python-dotenv pillow

# 4. Add your API key to .env

ANTHROPIC_API_KEY=your_key_here

# 5. Step-by-Step Implementation Guide

## Step 1 — Mystery Case JSON Schema (M2)

Each mystery case is stored as a JSON file. Design a consistent schema:

{
  "case_id": "case_001",
  "title": "The Manor Poisoning",
  "setting": "Victorian manor, 1890",
  "crime": "Lord Ashford found dead at dinner table",
  "suspects": [
    {"name": "Lady Ashford", "motive": "inheritance", "alibi": "was in the garden"},
    {"name": "Butler James", "motive": "dismissed last week", "alibi": "serving guests"}
  ],
  "clues": [
    {"id": "c1", "description": "Poison residue on wine glass", "location": "dining room"},
    {"id": "c2", "description": "Unlocked poison cabinet", "location": "study"}
  ],
  "culprit": "Lady Ashford",
  "image_path": "cases/case_001/scene.jpg"
}

## Step 2 — Detective System Prompt (M1)

The system prompt defines the LLM’s personality and rules. Keep it in a separate file (prompts/detective.txt):

- Give the LLM a detective persona name (e.g., Detective Marlowe)

- Instruct it NEVER to reveal the culprit until verdict is triggered

- Tell it to ask probing questions and analyse clues methodically

- Include the loaded case data and found clues in each API call

- Set a rule: when the user says “I accuse [name]”, route to the verdict engine

## Step 3 — Agent Core & Memory (M1)

The agent core manages conversation state:

- Use a Python dict as session memory: {clues_found: [], suspects_cleared: [], accusation: None}

- After each LLM turn, parse the response for newly discovered clues and update memory

- Pass the full memory snapshot into every LLM API call as part of the system message

- Use Anthropic’s claude-sonnet-4-20250514 model for best reasoning quality

## Step 4 — Vision AI Integration (M3)

When the user uploads a crime scene image:

- Send the image + a structured prompt to Claude Vision or GPT-4V

- Ask it to list observable clues in JSON format

- Parse the returned clues and inject them into the session memory

- Display the image in the Streamlit sidebar alongside the chat

## Step 5 — Verdict Engine (M2)

The verdict engine runs when the user makes an accusation:

- Compare the accused name against the case’s culprit field

- Score the reasoning: how many key clues did the user find? (0–10 scale)

- Generate a dramatic verdict message via the LLM (correct or incorrect)

- Display the full case solution, culprit’s motive, and missed clues

## Step 6 — Streamlit UI (M4)

Build a two-column Streamlit layout:

- Left column: crime scene image + case title + clue tracker

- Right column: chat interface (st.chat_input + st.chat_message)

- Sidebar: case selector, new game button, session stats

- Style with custom CSS to give a dark, noir detective aesthetic

- Add a “Make Accusation” button that triggers the verdict engine

# 6. Grading Rubric & How to Maximise Score

| Criteria | Weight (Track A) | CrimeMind Focus |
| --- | --- | --- |
| Originality / Idea | 15% | Novel AI detective agent with multi-case scenario engine |
| Data Preprocessing | 20% | Mystery case JSON schemas, clue/suspect data pipelines |
| Technical Implementation | 25% | LLM integration, Vision AI, verdict logic, agent core |
| UI / Experimental Rigor | 30% | Streamlit/Gradio chat UI, crime scene image rendering |
| Documentation & Report | 10% | LaTeX report with architecture diagrams |

## Tips to Score Full Marks

- Originality (15%): Emphasise the multi-modal aspect (Vision AI + LLM) and the game-loop design — this is not a standard chatbot

- Data Preprocessing (20%): Show schema design, data cleaning, and how case data feeds into the agent — document this clearly in the report

- Technical Implementation (25%): Use proper LLM API calls (not just wrappers), show memory state management, and implement the verdict scoring

- UI Rigor (30%): The biggest weight — invest time in a polished, working Streamlit app with smooth UX. Record a clean demo video

- Documentation (10%): Write the LaTeX report in Overleaf. Include architecture diagrams, a challenges section, and API usage examples

# 7. Suggested Weekly Timeline

| Week | Dates | Goals |
| --- | --- | --- |
| Wk 1 | Apr 6–12 | Repo setup, environment, case schema design, system prompt draft, instructor approval |
| Wk 2 | Apr 13–19 | Write 3 mystery cases in JSON, source crime scene images, test Vision API with images |
| Wk 3 | Apr 20–22 | Build agent core + memory (M1), verdict engine logic (M2), begin Streamlit layout (M4) |
| Wk 4 | Apr 23–26 | Vision pipeline (M3), integrate all modules, internal playtesting, fix critical bugs |
| Wk 5 | Apr 27–29 | Full end-to-end testing, UI polish, demo video recording, begin LaTeX report |
| Wk 6 | Apr 30–May 2 | Finalise report, proof-read, prepare viva slides, submit by May 3 deadline |

# 8. GitHub Repository Structure

crimemind/
├── app.py                  # Streamlit entry point
├── agent/
│   ├── core.py             # LLM agent + memory logic
│   ├── vision.py           # Vision AI integration
│   └── verdict.py          # Verdict engine
├── scenarios/
│   ├── case_001.json       # Mystery case files
│   ├── case_002.json
│   └── images/             # Crime scene images
├── prompts/
│   └── detective.txt       # Detective system prompt
├── report/
│   └── main.tex            # LaTeX final report
├── requirements.txt
├── .env.example
└── README.md

## Branching Strategy

- main: stable, submission-ready code only

- dev: integration branch — all members merge into this

- feature/agent-core, feature/verdict-engine, feature/vision, feature/ui: one branch per module

- Pull requests must be reviewed by one other member before merging to dev

# 9. Academic Integrity & Best Practices

- Cite all external datasets, images, and research papers used

- Do not copy code from GitHub without citation and modification

- If using open-source mystery datasets (e.g., from Hugging Face), cite the source in the report

- Every team member must understand every module for the viva — not just their own

- Store API keys in .env files, never commit them to GitHub

- Keep a project log (shared Google Doc) noting daily progress and blockers

Good luck, detectives. The culprit won’t catch themselves.